**Self-reflection Sprint 01**

In your self-reflection you should answer the following questions.

1. **What were my tasks and objectives in the past week?**
   1. To **research** competitors’ solution of the predefined by the Client product characteristics;
   2. To **discuss** with the team what features are likely to be implemented by the project deadline;
   3. To **prepare** and **present** to the Client the features pointed by the team as accomplishable and to try to sell him the so-defined product;
   4. To **define** and **manage** the product backlog;
   5. To **motivate** the team to agree upon the scope of the tasks to be pulled in the first sprint and to start preparing the tasks for the next sprint;
   6. To **ensure** that the team maintains a cohesive vision for the product;
   7. To **prepare** the SRS and simultaneously coordinate the app’s features and main requirements with the development team;
   8. To **support** the team technically and to properly structure the meetings and follow-ups;
2. **What I managed to do good during the past week?**
   1. To research competitors’ solution of the predefined by the Client product characteristics;
   2. To **prepare** and **present** to the Client the features pointed by the team as accomplishable and to try to sell him the so-defined product;
   3. To **define** the product backlog;
   4. To **support** the team technically;
3. **What I did not manage to do good during the past week?**
   1. То clearly **communicate** in the very beginning with the development team and come to terms upon the workable / **deliverable** scope of the product therefore to present to the client more adequate solution;
   2. To effectively **manage** and refine the backlog;
   3. To **coordinate** with and effectively help the team to complete the tasks for the first sprint and to start preparing the tasks for the next sprint;
   4. To **finish** the SRS and simultaneously coordinate the app’s features and main requirements with the development team;
   5. To **support** the team by properly structure the meetings and follow-ups; we lost too much time and energy in the standups;
   6. To **ensure** that the team maintains a cohesive vision for the product;
   7. To lead the team towards producing a meaningful increment for the first sprint
4. **What was the most important thing I learned in the past week?**
   1. That the sprint should be planned properly and clearly in the beginning,
   2. the communication should be more concise and thus – more effective and the tasks should be refined more often so that desired effects could be more transparently assessed and the value added - maximized;
   3. a lot about eliciting and describing of requirements when developing a software app and about SCRUM in general, which I’m sure will be of great use for me in the future
5. **What was my impression of the team as a whole and do I think that my team did well during the past week?**
   1. There is variance in the motivational capacity of different members of the team, which leads to decrease of communication’s efficiency and threatens the successful outcome;
   2. The cohesion is not the best yet. But we are getting better and improving gradually our work